Project CYCLADES

Meeting, Crete, May 7 – 11

# Minutes

## WP2: System Specification

- WP1 (User requirements)

- From 01-02-2001 to 31-03-2001

- Deliverable due 30-05-2001

- WP2

- From 01-04-2001 to 31-07-2001

- Deliverable due 31-08-2001

- Task 1: functional specification

- From 01-04-2001 to 30-04-2001

- Task 2: architectural specification

- From 01-05-2001 to 31-07-2001

## Work Agenda

- Questionnaire analysis

- Fundamental issues: like

- Use of Free Software only?

- Which are the archives dealt with by Cyclades?

- One Cyclades system or several instances?

- Other “high level” questions?

- Functional/Architectural specification:

- Methodology: presentation by CNR

- Miscellaneous

## Functional/Architectural specs: A methodology  (UML like)

Identification of

- Actors

- someone or something which interacts with the system

- Relationship between actors: generalisation

- Use Cases

- represents a complete functionality as perceived by an actor

- a set of sequences of actions a system performs that yield an observable result of value to a particular actor

- relationship between actors and use cases: association

- relationship between use cases: extending, uses, grouping

##### How to describe

- Actors

- plain text

- Use cases

- Complete description in plain text

- Work flow (activity diagram)

- Activity diagram: Captures actions and their results. The focus is on the work performed with respect to a chosen granularity of atomic actions.

## Functional specs

- Step 1: Identification of the Cyclades actors (GMD doc)

- raw definition and glossary update

- identification of relationships: actor/actor

- Step 2: Identification of all Cyclades Use cases (GMD doc)

- raw textual description of the use cases

- identification of relationships actor/use case, use case/use case

- glossary update

- Step 3: complete description of the use cases through activity diagrams (use case work flow) w.r.t. a certain granularity of detail

- Step 4: use case realisation.

- Transformation of steps and actions described in the activity diagram in classes, operation in classes and relationship between classes

## Architectural specs

- Step 5: grouping classes together into Cyclades services

- Note: the interaction between services (sequence diagram spec) is determined by the interaction between the classes within the services

- Step 6: communication protocol spec

- Step 7: All elements are available for

- Service functionality specification

- Service to service relationship

- User to service relationship

## Single User Use Case

The single user becomes a user of the system.

(1) Register

(2) Login

(3) View and edit user information

The single user creates an environment where to store relevant records.

(4) Create folders and subfolders

Folder and record management (cf. below)

The single user describes the domain(s) of her interests.

(5) Edit folder content description (queries, description)

(Associate (disassociate) a virtual collection to (from) a folder)

(Postponed to other use case: Create and modify a virtual collection;

Remove a virtual collection from a folder; Delete a virtual collection)

The single user gathers records.

(6) Ad-hoc/ personalized browse/ search collections, collect relevant records

and store in folders, add query to folder

(7) Store relevant records in folders/ query refinement

(8) Add a query to folder ('current' and/or home)

(9) Receive recommendations from the system (push/pull)

The single user assesses records.

(10) Rate a record  (Perhaps not in private folders)

(11) Annotate a record  (Perhaps not in private folders)

(12) Show list of communities (with name, description and contact

information)

(13) Get aware of visible groups ranked by ‘relevance’

(14) Subscribe to a community (e-mail or other)

## Folder and record management

- Delete a record

- Delete a folder

- Move, copy a record

- Split a folder

- Merge two folders

- Have folder structure managed by the system

User types

- Single user

- Community user (Admin, Member)

- Project user  (are invisible to non-members)

- Archive registrar

- Collection owner

## Folder types

- Private		// contain only metadata records

- Community	// contain only metadata records

- Project		// may contain other files

## Community User Use Case

The community administrator sets up a project community environment.

(1) Create a new community/ group folder (enter description, flag if other

persons can subscribe without administrator's permission)

(2) Manage, invite and kick out members to the community

(3) Edit access rights for the community

(4) Make group folder visible

Community members work within the community environment.

(1) Register after invitation (subscribe otherwise)

(2) Login

(3) Leave community (i.e., community folder) (by deleting community folder

in personal environment)

(4-9) Including folder management of single user use cases (restricted by

access rights)

(10) Rate records (restricted by access rights)

(11) Annotate records (restricted by access rights)

##### Community members get aware of actions in community environment

(12) Edit awareness report preferences

(13) Catch up

(No use case: View action icons; View action history)

Community members contact other individuals/communities with similar interests.

(14) Create and add comment to discussion forum

(15) Online chat (optional)

###### Project Administrator creates project environment

(1 – 3) οf community

##### Project member ‘works’ with a project folder

(1 – 13) Of community without subscription, but with extension of rate/

annotate to all objects in a project folder

(14) Upload documents to project folder

## Archive registrar

(1) Register archive

(2) Edit archive registration data (description)

(3) Unregister archive (delete archive)

## Collection Owner

- Create collection

- Edit collection description

- Delete collection

## Activity Diagrams

Single User Use Cases: (1), (2), (3), (5), and Folder management

Submit e-mail address

Send registration

e-mail

Submit registration data

Login

Edit user information

Edit private folder description

Managing folders (move, delete)

Managing folder contents

(move, delete)

Single

User

(1)

(5)

(3)

(2)

Folder management

Folder management

Single User Use Cases: Search/Browse (6)-(8)

Single

User

Initiate process from active folder

Select collection (from collections associated to the folder)

Edit query

Select existing query

(from history/ folder)

Submit query

Look at results

(from history/folder)

Browse collection information

Browse schemas

Browse attribute values

Save relevant records

Save query

Single User Use Cases: Search/Browse

Single

User

with Folder

Initiate process from active folder

Select collection (from collections associated to the folder)

Edit query

Select existing query

(from history/ folder)

Submit query

Look at results

(from history/folder)

Browse collection information

Browse schemas

Browse attribute values

Save relevant records

Save query

Submit with resp. to folder topic

Filter

Single User Use Cases: Search/Browse

with Push and dynamic updates

Initiate process from active folder

Select collections (from collections associated to the folder)

Edit query

Select existing query

(from history/ folder)

Submit query

Look at results

(from history/folder)

Browse collection information

Browse schemas

Browse attribute values

Save relevant records

Save query

Submit with resp. to folder topic

Filter

Submit and find NEW with resp. to topic

Single

User

We will opt for the pull scenario at least for the new users when they first sign up.

Single User Use Cases: Recommendation

Recommendation dimensions:

- What is recommended?

- Collection

- Record

- User

- Community

- What is analyzed? (user analysis)

- Explicit ratings

- Folder profile

- What is the source of recommendations? (source analysis)

- Records

- Ratings

- Presentation

- Distributed (folders)

- Centrally

- Centrally with link to folder

Get recommendation (record, user, community, collection)

Single User

with:

Explicit ratings,

Folder structure

Archive

registrator

Enter URL

View Metadata format

For each metadata format:

Acquire DTD

Give additional schema info

Describe content (archive metadata):

name of archive

language

full-text availability

publisher

topics covered (incl. Ontology)

temporal coverage

content media type(s)

plain text description

Archive Registrar Use Case

Archive Registrar Use Case: Edit Archive Registation Data

Edit Metadata format

Edit Content Description

Archive

registrar

Become aware of changes

Collection administrator Use Case: Create Collection (

User Collection Registerer)

Login

Specify name, textual description, and set of criteria (archives, filters relating to whole archive or single records)

Show the schema fully available DC, possibly also MARC

Select schemas

Derive subschema for querying and output

Create collection

Produce collection metadata, list of archives, filtering query, description of collection, subschemas, subschemas for output

Collection Owner

## Access Service

The Access Service has 2 classes, AccessService and Archive. The persistent data of this service are the registered archives. For the AccessService class, a number of methods (initRegistration, registerDescription, registerMirror, unregisterMirror, unregisterArchive) was listed that are to be used only by the graphical user interface of that service, but not by other services.

Classes

Archive

Slots:

id							// key

metadata

url

mirrors [URL*]

schemas [(name, url, fieldList, supportedFlag)*]	// Schema_list

### Access Service

Slots

id			// key

archives [Id*]		// archive_list

###### Schema: Name, URL, Field list

Query: Conditions, Source schema

###### Functions

- archive_ID init_registration (archive_URL)

- void set_archive_metadata (archive_ID, archive_metadata)

- void set_archive_mirror (archive_ID, URL)

- void get_archive_mirrors (archive_ID, URL)

- void delete_archive_mirror (archive_ID, URL)

- void unregister_archive (archive_ID)

- archive_list list_archives ( )

- schema_list get_archive_schemas (archive_ID)

- archive_metadata get_archive_metadata (archive_ID)

- record_list search (collection_ID, query, target_schema, number_requested)

- record_list get_record_list (record_ID_list, target_schema)

## Collection Service

The Collection Service is modeled after the Access Service and has 2 classes, CollectionService and Collection. The persistent data of this service are the registered collections.

#### CollectionService

Slots:

id

collections [Id*]     			// Collection list

#### Collection

Slots:

id					// key

name					// for init

textual description

archives [Id*]				// List of archives ID

filteringQuery

searchSchemas [Schema*]		// Searchable subschema list

displaySchemas [Schema*]        	// Displayable subschema list

(other criteria?)

## Search and Browse Service

The Search/Browse Service has one class, SearchAndBrowseService. This service has no persistent data.

### SearchAndBrowseService

- ID

- Active_folder_ID

## Collaborative Work Service (Folder Service)

The Collaborative Service has 2 classes, CollaborativeWorkService and Folder. The persistent data of this service are the folders that users create and the records and queries that users store in this service.

#### CollaborativeWorkService

Slots:

id

folders [Folder*]		// Folder ID list

Methods: (as per Thomas Kreifelts)

void saveQuery(folderId, query)

void saveResults(folderId, results [Record*])

Record* listFolderRecords(folderId)

void recommendedRecords(folderId, records [Record*])

void recommendedUsers(folderId, userIds [Id*])

void recommendedCollections(folderId, collectionIds [Id*])

void recommendedCommunities(folderId, communityIds [Id*])

#### Folder

Slots:

id					// key

Name

associatedCollections [Id*]		// Collection ID list

associatedQueries [Query*]		// Query list

records [Record*]			// Record list

parent					// Parent_folder_ID

children [Id*]				// Child_folder_ID_list

profile

…

## Personalization Service (Recommendation/ Filtering Service)

###### The Personalization Service has a class PersonalizationService and possibly FolderProfile and/or Filter. The persistent data of this service are possibly the folder profiles and/or the filters.

###### PersonalizationService

###### Slots:

###### id

###### folders [(folderId, folderProfileId, filterId)*]

###### Methods: (as per Thomas Kreifelts)

###### Record* filteredSearch(query, collectionId, maxNo, folderId)

## Rating Management Service

###### The Rating Management Service stores ratings (also implicit ratings) and produces profiles based on these ratings. It has 2 classes, RatingManagementService and Rating. The persistent data of this service are the ratings including the implicit ratings.

###### RatingManagementService

###### Slots:

###### id

###### ratings [Rating*]		// Rating list

###### Methods: (as per Thomas Kreifelts)

###### void addRating(docId, ratingValue, actorId, timestamp, actorType,

###### folderId)

###### void changeRating(docId, ratingValue, actorId, timestamp, actorType,

###### folderId)

###### Profile userProfile(userId)

###### Profile documentProfile(docId)

###### Rating

###### Slots:

###### id

###### docId

###### value			// Rating value

###### actor			// Rating actor ID

###### timestamp		// Date

###### actorType		// Type ID

###### folderId

## User Service

###### This service was only introduced shortly to cover the register and login use cases. It has 2 classes, UserService and User. The persistent data of this service are the registered users.

###### UserService

###### Slots:

###### id

###### users [User*]

###### User

###### Slots:

###### id

###### userInformation

###### It is clear that the existence of more classes is implicitly assumed above. These classes include Record, Schema, Query, Profile, to name a few.

## Inter-Service Communication

List Folder

Records

Folder ID

Collection ID,

Folder ID, Query, Number of Records

Collaborative Work Service

Search & Browse Service

Collection Service

Access Service

Rating Service

Personalization Service

Collection?

Folder ID

Queries?

Folder ID

Folder ID

Browse Collection

Collection ID

Save Query

Folder ID, Query

Save List of Records

Folder ID, Record list

Submit query (ad-hoc)

Browse attribute values

Submit query

Query

Recommend

Records, Users, Communities, Collections

Retrieve Ratings

## Cyclades System – Task Assignment

GUI Cyclades

Mediator

User Service

Personalization Service

Collection Service

Collaborative Work Service

Search and Browse Service

Rating

Access Service

DB

UNIDO

UNIDO

FORTH

GMD

GMD

CNR

CNR

This is in parenthesis because it was mentioned, but no use case was elaborated.

This is in parenthesis because it was mentioned, but no use case was elaborated.

Records — i.e., metadata. Rating will probably not be supported for private folders.

Records — i.e., metadata. Annotations will be supported depending on the progress of the realisation of the other use cases.

The meta-data of communities are visible to non-members.